**Team: Date:**

**Start time: End time:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Steven**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | wrote tests for second user story | if there is a match send user to appropriate user page |  |
| **Matt**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | errors handled for user story 2 | create front end ui for user story 4 | some difficulty with session variables |
| **Adam**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | worked on but did not finish view project page with Erin | test acceptance criteria for US 4 | difficulties working on view project page. a few db issues. nothing too bad though. |
| **Erin**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | worked on but did not finish view project page with Adam | create UI for US5 |  |