**Team: Blazin Pretzels Date: 4/23/2017**

**Start time: 7:30PM End time: 8:00PM**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Steven**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Created page to input info for new user story  Create class for user story objects | Modify ifunique to create table for project backlogs  Fix any errors within the project that currently exist | null |
| **Matt**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Create method to add item to project back log | Clean up CSS and make it look pretty and readable | null |
| **Adam**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Passed project names after clicking view project and set as session variable. | Read project sbl info from database | null |
| **Erin**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Create new user story action page to handle db controller calls | Display items in project backlog column | null |