**Team: Blazin Pretzels Date: 4/28/2017**

**Start time: 10AM End time: 10:30PM**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Steven**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Default position for item added is 0  Method to update priority for user story | Error handling for US 6-7  Add method to return last id  Add action page to update order  Add button to project page to move top item | null |
| **Matt**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Add method to edit user story and update it | Change more CSS format | null |
| **Adam**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Turn items into cards | Test files for 5-7  Edit user story action page | null |
| **Erin**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Action page to edit user stories | Fixed more stuff with cards  Finish building project display page, created edit button | null |