**Team: Blazin Pretzels Date: 4/30/2017**

**Start time: 8:30pm End time: 9:30PM**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Steven**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Error handling for US 6-7  Add method to return last id  Add action page to update order  Add button to project page to move top item | Error Handleing for 8, 10, 12  Acceptance Criteria for 8 and 10  Create method to update spring location  Action page to handle sprint update  Create button to move buttons to sprints | null |
| **Matt**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Change more CSS format | Changed Create UI for accepting and rejecting invites  Method to view pending invites  Action page for accept/reject  Display pending invites  Changed a few methods to handle pending feature | null |
| **Adam**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Test files for 5-7  Edit user story action page | Acceptance Criteria for 9  Create method to get # of columns and # of sprints | null |
| **Erin**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Fixed more stuff with cards  Finish building project display page, created edit button | Creating column in user info database to tell if a person is a Product Owner or a Developer  Change register User to accommodate new PODT option.  Create method for getting role | null |