**Team: Blazin Pretzels Date: 4/30/2017**

**Start time: 8:30pm End time: 9:30PM**

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Steven**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Error Handling for 8, 10, 12  Acceptance Criteria for 8 and 10  Create method to update spring location  Action page to handle sprint update  Create button to move buttons to sprints |  | null |
| **Matt**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Changed Create UI for accepting and rejecting invites  Method to view pending invites  Action page for accept/reject  Display pending invites  Changed a few methods to handle pending feature |  | null |
| **Adam**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Acceptance Criteria for 9  Create method to get # of columns and # of sprints |  | null |
| **Erin**  **Present from start to end of meeting? YES NO**  **Is Scrum Master?**  **YES NO** | Creating column in user info database to tell if a person is a Product Owner or a Developer  Change register User to accommodate new PODT option.  Create method for getting role |  | null |